# Technical appendix: Restormel Keys — need, technical development, validation and outputs

Project: Restormel Keys — a drop-in BYOK (Bring Your Own Key) and multi-provider routing layer for AI-powered applications
Applicant: ALLOTMENT TECHNOLOGY LTD (solo-founder startup)
Location: Torquay, UK
Duration: 6 months
Technology Readiness Level (TRL): TRL 3 — experimental proof of concept
Market Readiness Level (MRL): MRL 2 — identification of potential business opportunities

## 1. Need and opportunity

Individuals and small and medium-sized businesses (SMBs) increasingly depend on third-party AI APIs for product features and internal workflows. That dependence creates vendor lock-in: switching providers means rewriting integrations, re-tuning prompts, and accepting different pricing, availability, and policy models. Many teams also need explicit control over which models run for which tasks, under what cost ceilings, and with what compliance or operational constraints—without giving up quality.

Restormel Keys addresses this by proposing a controlled multi-provider AI execution architecture: a layer that sits in front of multiple providers, uses the customer’s own API keys (BYOK), and governs model selection and routing so that execution remains predictable under stated constraints. The target market is B2C SaaS at an accessible price point (£10/month subscription), aimed at users who care about portability, operational control, and reduced lock-in rather than a single-vendor default.

## 2. Innovation (what is new)

The innovation is not “another chat UI” but a policy- and constraint-aware routing and execution substrate that can:

- Dynamically govern model selection and routing across providers.

- Preserve quality, policy compliance, and operational control through explicit rules rather than ad hoc manual switching.

- Reduce vendor lock-in by making provider changes a configuration and policy problem, not a full application rewrite.

- Encode constraints such as cost ceilings, entitlements (who may use what), and availability (fallback when a provider or model is degraded or unavailable).

At TRL 3, the emphasis is on demonstrating these properties on representative tasks in a controlled demonstrator, with measurable comparison to simpler baselines.

## 3. Technical development plan (four workstreams)

The six-month programme is organised into four workstreams. Sequencing assumes architecture and evaluation design early, core logic in the middle, and demonstrator plus comparative validation toward the end, with continuous integration of lessons learned.

### Workstream 1 — Formalise system architecture for controlled multi-provider AI execution

- Define a clear provider abstraction (capabilities, authentication via BYOK, error and rate-limit semantics).

- Specify routing state: how requests are classified, how routes are selected, and how decisions are recorded for auditability and debugging.

- Specify policy enforcement points (before execution, on failure, on retry) and how policies interact with entitlements.

- Define monitoring and observability requirements: structured decision metadata, health signals, and minimal PII-safe logging aligned with security-by-design (no raw key material in logs).

### Workstream 2 — Implement core control logic for request routing under explicit constraints

- Implement routing that optimises or satisfies stated objectives under cost ceilings, entitlements, availability, and task requirements (e.g. modality, context length, latency sensitivity).

- Implement deterministic or explainable decision paths suitable for a PoC (e.g. documented precedence rules, simulation/explain outputs where applicable).

- Implement failure handling: bounded retries, degradation paths, and safe fallbacks consistent with policy.

### Workstream 3 — Build demonstrator environment using an existing reference application context

- Integrate the routing layer with a reference application (existing internal or open scaffold) that exercises realistic flows (e.g. summarisation, structured extraction, light agentic steps).

- Ensure the demonstrator shows BYOK and multi-provider behaviour without requiring a full production SaaS stack; focus on traceable runs suitable for evaluation.

### Workstream 4 — Define and run comparative evaluation against baselines

- Baseline A: fixed single-provider execution (typical “pick one vendor and stay there”).

- Baseline B: manual provider choice (user or developer switches provider without systematic policy).

- Treatment: Restormel Keys routing under the same tasks and comparable keys/budgets.

- Pre-register success metrics (see Section 4) and document protocol limitations appropriate to TRL 3.

## 4. Validation approach

Validation is benchmark-led and task-grounded, not solely qualitative.

### Method

- Select a small, representative task suite aligned with SMB and individual use (e.g. short-form assistance, document summarisation, light tool-using flows if in scope).

- For each task, run repeated trials with controlled inputs (and fixed random seeds where randomness matters) to reduce noise.

- Compare baselines and the Restormel Keys treatment under matched constraints (e.g. comparable monthly budget caps expressed as test harness limits).

### Measures

(Indicative; final set fixed during Workstreams 1–2 and documented before main runs.)

- Execution quality: task-specific scores (e.g. rubric-based grading, structured output correctness checks, human spot-checks on a stratified subset where appropriate).

- Cost behaviour: total inferred cost per task suite, variance across runs, and behaviour under cost ceilings (e.g. graceful degradation vs hard failure).

- Operational control: rate of policy violations (should be zero in harness), clarity of routing decisions (explain/simulate outputs), and recovery from injected provider faults in test.

- Availability / resilience: outcome distribution under simulated degradation (throttling, temporary errors) when fallback routes are permitted by policy.

### Limitations (explicit for TRL 3)

Sample sizes and generalisation claims remain proportionate to a PoC; the goal is credible comparative evidence and a repeatable evaluation protocol, not exhaustive market-wide benchmarking.

One-line summary for forms: Measures: execution quality, cost behaviour under ceilings, policy compliance, and resilience under controlled failure injection.

## 5. Outputs and success criteria (6 months)

### Technical outputs

- Architecture specification for multi-provider execution, routing state, policy enforcement, and monitoring.

- Implementable core routing and constraint logic in the PoC scope.

- Demonstrator integrated with a reference application context.

- Evaluation report: comparative results vs baselines, with methodology, metrics, and limitations.

### Success criteria (PoC-appropriate)

- Demonstrated multi-provider routing under explicit constraints on the task suite.

- Measurable quality–cost–control trade-offs documented vs baselines.

- Clear path to TRL 4 (validation in relevant environment) articulated as follow-on work, without over-claiming production scale.

## 6. Market alignment (MRL 2)

Within the grant period, market activity focuses on validating the problem–solution fit narrative and pricing hypothesis (£10/month B2C SaaS) through structured customer discovery (interviews, landing-page learning, waitlist or early-access cohort if pursued)—kept distinct from TRL technical claims. Outputs may include a concise market note summarising segments, objections, and willingness-to-pay signals; this supports MRL 2 without implying large-scale commercial traction.

## 7. Risks and mitigation (summary)

| Risk | Mitigation |
| --- | --- |
| Provider API churn and heterogeneity | Strict provider abstraction; versioned adapters; narrow initial provider set for PoC |
| Evaluation noise (quality/cost) | Fixed task suite; repeated trials; documented harness limits |
| Scope creep beyond PoC | Time-box workstreams; defer full production SaaS features |
| Security/privacy (BYOK) | Keys handled as secrets; minimised logging; threat-informed design review |

## 8. Team and delivery

ALLOTMENT TECHNOLOGY LTD is a solo-founder company based in Torquay. Delivery is organised around the workstreams above, with monthly milestones and explicit go/no-go checks before large evaluation runs. External advisors or collaborators may be named in the main application if applicable.

## 9. Suggested six-month milestone map (illustrative)

| Month | Focus |
| --- | --- |
| 1–2 | Workstream 1: architecture, policy model, evaluation protocol draft |
| 2–4 | Workstream 2: core routing and constraint logic; early unit/integration tests |
| 4–5 | Workstream 3: demonstrator integration and dry-run tasks |
| 5–6 | Workstream 4: comparative runs, analysis, report; MRL 2 discovery synthesis |

Reference copy for grant applications. Not a legal or commercial commitment.